# Book Studio

## Development Plan

The application should be built in stable milestones.

Every milestone must end with a fully working application.

Never leave the project in a broken state.

# Phase 1

Foundation

- React

- TypeScript

- Vite

- Tailwind

- shadcn/ui

- Routing

- Project structure

- Local storage

- Settings

- Dark mode

Deliverable: Professional application shell.

# Phase 2

Editor

- Import manuscript

- Import images

- Chapter navigation

- Asset manager

- Inspector panel

Deliverable: Users can build projects.

# Phase 3

Layout Engine

- Automatic pagination

- Text flow

- Headers

- Footers

- TOC

- Chapter openers

- White space balancing

Deliverable: Automatically generated books.

# Phase 4

Themes

Implement:

Premium Nature

Classic Novel

Coffee Table

Educational

Children’s

Minimal

Deliverable: One-click theme switching.

# Phase 5

Typography

Professional typography:

- Ligatures

- Hyphenation

- Paragraph styles

- Character styles

- Baseline grid

- Widow/orphan control

Deliverable: Publication-quality text.

# Phase 6

Preview

- Two-page spreads

- Page thumbnails

- Zoom

- Search

- Smooth rendering

Deliverable: Professional reading experience.

# Phase 7

PDF Export

Support:

- Bleed

- Crop marks

- Embedded fonts

- Print-ready PDF

Deliverable: Books ready for commercial printing.

# Phase 8

Optimisation

Improve:

- Speed

- Memory usage

- Accessibility

- Keyboard shortcuts

- Responsiveness

Deliverable: Commercial-quality Version 1.

## Working Rules

- Commit after every milestone.

- Test every feature before continuing.

- Never overwrite user content.

- Never require users to re-import manuscripts or illustrations after design changes.

- Keep content, themes and layout completely independent.

- Document every architectural decision.

- Refactor when necessary instead of accumulating technical debt.

## Definition of Version 1 Complete

Version 1 is complete when a user can:

- Create a project.

- Import a manuscript.

- Import illustrations.

- Choose a theme.

- Automatically generate a professional layout.

- Make minor visual adjustments.

- Export a print-ready PDF.

Only then should development move to advanced AI-assisted features.